PROJECT OVERVIEW

# Legacy Real Estate
Platform

Current project, proposed scope, team ownership and GitHub workflow

Prepared 19 October 2026

Purpose

A short handoff brief to help three developers agree what exists today, how it differs from the wider agency proposal, who owns each related workstream, and how changes move safely through GitHub.

Important The current application is a rental-management foundation. The proposed Legacy platform adds agency operations, land sales, accounting, public listings and production infrastructure. Confirm whether the current code is the baseline or a reference before merging it into the team repository.

# 1. Executive summary

The current project is a web application for landlords, caretakers and tenants. It focuses on property-scoped rental operations: unit and tenant workflows, monthly invoices, water readings, maintenance, announcements and move-in settlement. The proposed system is a wider agency platform for Nairobi and Nakuru, adding branch-based back-office roles, land sales, a listings/CRM website, formal accounting and landlord remittances, and more extensive payment integrations.

| Area | Current project | Proposed platform |
| --- | --- | --- |
| Primary purpose | Manage rental property operations and tenant billing. | Run a multi-branch real-estate agency: rentals plus land sales. |
| Users | Landlord, caretaker, tenant. | Nine roles, including agency staff, land buyer, landlord and tenant. |
| Maturity | Functional code foundation; external services and live deployment need verification. | Requirements/specification; implementation scope is much broader. |
| Architecture | Next.js + TypeScript + Supabase; Vercel cron configured. | Laravel or Django core, possible Next.js listings site, queues and Kubernetes proposed. |

Recommended first decision Agree on the core stack and whether this codebase will be extended, adapted, or used only as a prototype. Record the decision in a short architecture decision record before splitting feature work.

# 2. What the current project contains

The following is based on source-code inspection. “Present” means a meaningful code path exists; it does not certify that a live database migration, provider configuration or full end-to-end flow has been tested.

| Feature area | What is present today |
| --- | --- |
| Landlord and property | Landlord signup/onboarding; property creation and selection; property defaults for rent, deposits, billing mode, due date and recurring utility charges. |
| Caretaker and staff | Caretaker email invitation/activation; property access; non-login staff roster for roles such as watchman. |
| Units and tenants | Unit occupancy management; tenant profiles/assignments; existing-tenant migration/import and editable opening arrears during transition. |
| Move-in | Vacant-unit reservation; deposit/rent/utility settlement tracking; activation email is gated on the move-in balance being cleared. |
| Billing and ledger | Draft invoice generation, recurring charges, arrears carry-forward, publication timing, payment records and landlord/caretaker ledgers. |
| Water and utilities | Caretaker baseline and monthly meter readings; reading-dependent water calculations; recurring fixed charges. |
| Payments | Manual cash/bank/manual-M-Pesa recording and an M-Pesa STK Push/callback path. Current STK code targets Safaricom sandbox. |
| Maintenance and communication | Tenant requests; landlord/caretaker ticket updates and comments; caretaker announcements shown to tenants. |
| Tenant portal | Invoices, balances, due dates, payment history, move-in balance and announcements. |
| Public-facing page | Marketing/introductory landing page with links to landlord signup and login. |

## Current technology and structure

| Layer | Current implementation |
| --- | --- |
| Web application | Next.js 16, React 18 and TypeScript 5. |
| Backend and database | Supabase Auth and Supabase/PostgreSQL client; SQL migration at `supabase/phase-one.sql` augments an assumed existing schema. |
| Authentication/access | Supabase sessions; server API role checks and selected-property membership checks. Main roles are landlord, caretaker and tenant. |
| External services | Brevo email configuration is supported in invitation/activation paths; Safaricom Daraja STK Push code exists but is sandbox-oriented. |
| Scheduling/deployment | Vercel cron configuration for monthly billing. No CI/CD, Kubernetes or production queue setup was found in this checkout. |
| Testing/tooling | Package scripts include development, build, start and lint. A test script was not present in `package.json`. |
| Code organization | Next.js route pages under `app/`, API handlers under `app/api/`, shared logic under `lib/`, role components under `components/`, and Supabase SQL under `supabase/`. |

# 3. Comparison with the proposed specification

The table condenses the ten functional modules in the requirements write-up. The current system is strongest in the rental workflow and does not yet implement the complete agency platform.

| Specification module | Status in current project | Main difference / missing scope |
| --- | --- | --- |
| 1. Property and unit management | Partial | Property, unit, floor, rent and utility basics exist. Branches, rich property records, amenities, GPS, photos/documents, blocks and system-wide unit-code rules are not established. |
| 2. Landlord management | Partial | Owner accounts, properties and caretaker/staff access exist. Agency landlord KYC, management agreements, commission terms and payout details are missing. |
| 3. Tenant management and tenancies | Substantial foundation | Tenant onboarding, assignments, migration, deposits and move-in/out-related flows exist. Formal lease/document management, KYC and complete approved refund/checklist process are not established. |
| 4. Rent billing, payments and arrears | Substantial billing; partial payments | Invoice generation, utilities, water, arrears and manual/STK payment paths exist. Paybill C2B matching, reconciliation/unmatched queue, bank integration, receipts and B2C payout/refund are not implemented to spec. |
| 5. Land sales | Not implemented | No plot inventory, buyer pipeline, sale agreement, instalments, due diligence, title transfer or land-buyer portal found. |
| 6. Maintenance, caretakers and inspections | Partial | Tickets, comments, caretaker operations, readings and basic contractor/cost fields exist. Vendor register, recurring expense workflow, inspection schedules and structured checklists are missing. |
| 7. Communications | Partial | Email activation and in-app announcements exist. Bulk SMS/WhatsApp, scheduled reminders, templates, delivery tracking and retry/failure management are missing. |
| 8. Accounting, remittances and tax | Not implemented as specified | Operational rent ledgers exist. Double-entry accounting, commissions, expenses approvals, landlord remittance runs, MRI/eTIMS and accountant workflows are missing. |
| 9. Public website and enquiries/CRM | Partial / different purpose | There is a marketing landing page, not searchable rental/land listings, lead tracking, enquiries or viewing management. |
| 10. Reports and dashboards | Partial | Property-level current-month rent/occupancy/arrears and maintenance summaries exist. Branch/agency-wide reports, land-sale/commission reports and PDF/Excel exports are missing. |

## Cross-cutting requirements not yet covered

Agency roles and branch scoping: the code is centered on three roles and property membership; Super Admin, Branch Manager, Accountant, Property Officer, Land Sales Agent, Land Buyer and branch-level isolation are not present.

Audit and approvals: comprehensive audit events, immutable financial reversals, maker-checker approvals, configurable permissions and two-factor authentication are not established as specified.

Data governance: the specification’s KYC/privacy workflows and encryption/masking requirements need a designed implementation and legal review.

Production reliability: durable integration queues, retries/dead-letter operations, replicated database, backup/restore drills, Kubernetes and staged release automation are not present in this project.

Scope distinction The existing rent ledger is not full agency accounting; the marketing landing page is not the listings/CRM module; STK Push is not Paybill reconciliation; and caretaker-maintenance pages are not the complete inspection/vendor/expense module.

# 4. Suggested division of work for three developers

Assign coherent business domains, with one primary owner for each area. Owners coordinate changes that cross module boundaries—for example, a payment feature that touches a database migration, API contract, tenant UI and reporting. Each developer should review another developer’s pull requests; financial and security-sensitive work should receive additional review.

| Developer / workstream | Related modules to own | Starting point and target outcome |
| --- | --- | --- |
| Developer 1 — Rental operations | Property/unit management; landlord and tenancy workflows; caretaker operations; maintenance/inspections; tenant communications. | Extend the strongest existing area: property/unit setup, tenant migration and move-ins, caretaker tasks, maintenance, notices, landlord/tenant experiences. Add agency landlord agreements, branch/property assignment and complete operational checklists as prioritized. |
| Developer 2 — Finance and payment operations | Billing, arrears, payments and reconciliation; accounting; landlord statements/remittances; tax-related exports. | Own existing invoices, ledgers, water/utility charges and STK path. Add Paybill/C2B matching, unmatched payments, bank reconciliation, approval/reversal controls, commissions, expenses, remittances and validated tax reporting. |
| Developer 3 — Growth and land-sales channels | Land projects/plots/buyers; land sales and instalments; public listings website; enquiries/CRM/viewings; dashboards and reporting surfaces. | Build the separate land-sale domain and buyer experience, public search/listings and enquiry workflow. Add cross-domain reports/exports in coordination with the data owners. |

## Shared responsibilities (not a fourth workstream)

Agree the architecture, role/branch model, database conventions and API contracts together before parallel feature work.

The owner of each changed module updates its schema, tests and documentation in the same pull request as the application change.

Choose a repository maintainer/release coordinator. That person manages branch protections and release steps, but does not own all infrastructure work alone.

Use cross-review: Developer 1 reviews operational data/permissions; Developer 2 reviews money-related changes; Developer 3 reviews public/customer-facing flows. Rotate or pair on high-risk work.

A reasonable sequence is: architecture and MVP agreement → rental core and access model → payment controls and reconciliation → listings/CRM and land sales → broader accounting, reports and scale hardening. Reorder based on agency priorities and dependencies.

# 5. GitHub collaboration workflow

The write-up recommends one monorepo: one Git repository containing the applications, shared packages, database migrations, infrastructure/deployment configuration and documentation. A branch is a temporary, isolated line of work; it is not a separate permanent copy of the product.

| Step | What the team does |
| --- | --- |
| 1. Agree on the repo | The agency/team owns the official repository and adds the three developers. Confirm whether the current app is the baseline, a prototype to migrate, or a reference. Never upload secrets or real customer data. |
| 2. Track a task | Create an issue/card with a clear objective, owner, acceptance criteria and dependencies. Agree which module(s) it affects. |
| 3. Create a feature branch | Branch from `develop`, using a focused name such as `feature/paybill-reconciliation` or `feature/plot-installments`. Keep each branch limited to one coherent task. |
| 4. Build and validate | Commit small logical changes. Run the project’s checks locally. Include required migration, API, UI and test changes together when they form one feature. |
| 5. Push and open a PR | Push the branch and open a pull request into `develop`. Describe the change, tests, database impact, screenshots if useful, and any rollout or migration notes. |
| 6. Review and CI | Automated checks run; at least one reviewer approves. Changes to database, infrastructure, security or money handling receive the required specialist review. Fix requested changes on the same branch. |
| 7. Merge to integration | After approvals and green checks, merge the PR into `develop`. The specification proposes automatic deployment of `develop` to development. |
| 8. Release and verify | Promote a tagged release to staging; run user acceptance testing and release rehearsal. Deploy to production only after the agreed approval. Record the version and migration outcome. |

## Branch and repository rules to agree

Protect `main` and `develop`: no direct pushes; require pull requests, passing checks and approvals. Keep `main` production-ready; use `develop` for integration if the team adopts the specification’s flow.

Use CODEOWNERS or named reviewers for database, infrastructure/deployment, security and finance-sensitive paths. For changes spanning modules, use one PR when the pieces must be reviewed and released together.

Store credentials in GitHub environment/repository secrets or the hosting provider’s secret manager. Keep `.env*`, keys, payment credentials, tenant IDs and production exports out of Git.

Use a release tag and immutable image/commit reference so the team can identify exactly what was deployed. Keep database migrations backward-compatible where possible and document rollback/forward-fix plans.

Agree on PR size, naming, merge strategy, required checks, who approves production, and whether `main` is updated by release PR or tag before work starts.

Example flow Issue #42 → branch `feature/paybill-matching` from `develop` → commit and push → PR into `develop` → CI and review → merge → deploy to dev → release tag to staging → UAT approval → production approval.

# 6. Decisions to settle before implementation scales

| Decision | Why it matters |
| --- | --- |
| Keep Next.js/Supabase or adopt Laravel/Django core? | The existing code is Next.js/Supabase; the specification proposes Laravel or Django for the agency core and possibly Next.js for listings. This affects staffing, API boundaries, database ownership and migration effort. |
| What is the MVP? | The full scope is large. Prioritize rental cashflow and operational controls before land sales, tax integrations and high-scale infrastructure unless the business says otherwise. |
| Who is the system operator? | The current app models an owner/landlord directly. The proposal models an agency managing many landlords and branches; ownership, staff permissions and tenant relationships need a unified model. |
| Which payment capabilities are first? | Choose manual payment recording, tenant STK, Paybill C2B matching, reconciliation and payouts in an explicit order; obtain provider approval and test credentials early. |
| What is verified versus planned? | Confirm applied database migrations, email delivery, M-Pesa environment/callbacks, backups, security controls and acceptance tests in the agreed staging environment. |

Bottom line

Use the current project as a valuable rental-workflow foundation, not as evidence that the wider specification is already delivered. Agree the stack and MVP first; then let three developers own rental operations, finance/payments, and land-sales/customer channels, with shared contracts, reviews and controlled GitHub releases.