Rental Management Platform
Project Analysis, Comparative Study &
GitHub Collaboration Plan

──────────────────────────────────────────────────────────────────────

Prepared for:  Team of 3 Developers

Date:  October 2026

Scope:  Project overview · Comparative analysis · Feature-branch allocation

Covers:  Rental Management Platform  ×  Legacy Real Estate Agency SRS

PART 1

Pekim’s Project: Rental Management Platform

A thorough review of features, tech stack, architecture, and API surface

1.1  Overview

The Rental Management Platform is a production-ready, multi-role web application built with Next.js (App Router) and Supabase. It serves as an operational backbone for a rental property setup with three distinct user roles: Landlord, Caretaker, and Tenant. The system manages the full rental lifecycle — from tenant move-in to move-out, monthly billing, water readings, maintenance, and financial ledger tracking.

1.2  Tech Stack

| Layer | Technology |
| --- | --- |
| Framework | Next.js 16 (App Router, TypeScript) |
| Backend / Database | Supabase (PostgreSQL + Row-Level Security) |
| Authentication | Supabase Auth with session cookies (@supabase/ssr) |
| Styling | Tailwind CSS v3 |
| Animation | Framer Motion |
| UI Icons | Lucide React |
| HTTP Client | Axios + native fetch |
| Payment Integration | M-Pesa Daraja API (STK Push + C2B Callback) |
| Deployment | Vercel |
| Environment | .env.local, vercel.json |

1.3  User Roles & Portals

Landlord Portal  (/landlord)

The landlord is the property owner. Their portal provides high-level oversight and financial control:

Dashboard: Financial summary: total expected revenue, total collected, outstanding arrears, occupancy rate (%), collection rate (%), overdue unit count, live ledger table with per-unit balances.

Units & Tenants Management: Full unit table with floor/status filters. Context-sensitive actions per status: Vacant → Move-In Settlement / Mark Maintenance; Occupied → Log Notice / Immediate Eviction (with reason + prorated refund); Notice Given → Offboard / Revoke Notice; Deposit Pending → Settle Deposit; Maintenance → Mark Vacant.

Move-In Settlement Flow: Creates a pending settlement with deposit, first rent, garbage fee, water deposit, and recurring utility charges. Supports M-Pesa STK Push and manual payment recording. Sends tenant activation email upon full payment.

Billing Wizard: 3-step state machine: (1) Awaiting Readings — displays water reading status per unit; (2) Drafts Ready — read-only view of draft invoices (rent + garbage + water + carried arrears), auto-publishes at a scheduled release time; (3) Published — confirmation; cycle resets.

Financial Ledger: Monthly ledger with filter tabs (All / Fully Cleared / Partially Cleared / Unpaid / Has Arrears). Includes move-in ledger view. Auto-refreshes every 15 seconds. Historical month selection.

Maintenance Board: Two views: Kanban-style board (Pending / In Progress / Resolved) and a Ledger of completed tickets with fundi name and cost. Real-time comment thread per ticket.

Staff Management: Manage caretaker staff under the property.

Properties: Property settings: recurring charges (garbage, service charge), billing configuration, paybill/account number for payment instructions.

Onboarding & Tutorial: Guided onboarding wizard for new landlords.

Caretaker Portal  (/caretaker)

Handles day-to-day on-the-ground operations:

Dashboard: Quick operational summary.

Water Readings: Monthly entry of meter readings per unit (baseline tracking, units-used calculation, 'published' state triggers draft invoice generation on landlord side). Paginated.

Billing: Read-only billing wizard view with write access to readings and publish action.

Maintenance: Submit and track maintenance tickets linked to units.

Ledger: View payments and balances.

Announcements: Create property-wide announcements visible in the tenant portal.

Tenant Migration: Caretaker-assisted data migration flow.

Profile / Tutorial: Profile management and first-time tutorial for new caretakers.

Tenant Portal  (/tenant)

Self-service portal for tenants:

Dashboard: Current invoice breakdown (rent + garbage + water + arrears + recurring charges), due date, status, payment history, move-in settlement balance, transition arrears, announcements, and inline profile editing.

Deposit Tracker: Visual view of security deposit + water deposit status.

Bill Cards: Itemized bill display with download action.

Offboarding Screen: Tenant-facing move-out process view.

Maintenance Requests: Submit tickets to caretaker/landlord.

Profile / Welcome: Profile management and guided welcome flow.

1.4  Key Features Deep-Dive

Automated Billing Cycle

Caretaker enters water meter readings for all units.

Caretaker clicks 'Publish' — system generates draft invoices server-side.

Drafts include: rent + garbage + water (metered) + recurring charges + carried-over arrears.

Auto-publish triggers at a scheduled releaseAt time (billing-schedule.ts).

Landlord billing page polls every 30 s, auto-advancing the UI state.

M-Pesa Integration

STK Push (/api/mpesa/stkpush) — prompts payment directly to a tenant's phone during move-in settlement.

C2B Callback (/api/mpesa/callback) — receives Safaricom confirmations, matches to units, and settles invoices.

Financial Ledger

Per-unit monthly ledger: new charges, prior arrears, expected vs paid vs balance.

Move-in settlement ledger separate from monthly ledger.

CSV/download export. Historical month selection.

Move-Out & Deposit Settlement

Log move-out notice → unit moves to notice_given.

Confirm physical move-out (offboard) with optional overstay penalty.

deposit_pending state → settle deposit with itemized damages, deduct arrears, compute net refund with M-Pesa reference.

Immediate evacuation flow with prorated rent refund logic.

Maintenance Ticket System

Tenants or caretakers raise tickets with category, priority, description.

Status flow: Pending → In Progress → Resolved.

Real-time comment thread per ticket.

Resolved tickets logged in maintenance ledger with fundi name and cost.

1.5  Database Schema (Supabase / PostgreSQL)

Core tables defined in supabase/phase-one.sql:

properties, units, users (with roles)

tenants, tenant_unit_assignments

invoices (draft/published, arrears, water, status)

payments, move_in_settlements, settlement_payments

maintenance_tickets, ticket_comments

water_readings (per unit, per billing month, with baseline)

property_recurring_charges

announcements

system_config (billing settings, paybill numbers, release schedule)

1.6  API Routes  (/app/api/)

| Route Group | Description |
| --- | --- |
| /api/auth | Auth helpers (login, register, activate, caretaker-invite) |
| /api/units + /manage | Unit CRUD + status transitions |
| /api/units/move-in-settlement | Settlement lifecycle: create, pay, send activation email |
| /api/units/settle-deposit | Deposit settlement on move-out with damage deductions |
| /api/billing/cycle + status + drafts + generate + publish | Full billing pipeline |
| /api/billing/settings | Paybill / account number configuration |
| /api/ledger + /months + /payment | Financial ledger data and month selector |
| /api/dashboard | Landlord dashboard aggregates |
| /api/mpesa/stkpush + callback | M-Pesa STK Push and C2B payment integration |
| /api/maintenance/* | Ticket CRUD, comments, ledger |
| /api/caretaker/water-readings | Water meter reading submission |
| /api/announcements | Property-wide announcements |
| /api/landlord/properties | Property management and recurring charges |
| /api/property-staff | Staff/caretaker management |
| /api/tenant/* | Tenant profile, invoices, onboarding |
| /api/migration/* | Data migration utilities and opening balances |
| /api/cron/monthly-billing | Scheduled auto-publish trigger |
| /api/system/config | System-wide configuration settings |

PART 2

Legacy Real Estate Agency Platform

Based on the System Requirements Specification (SRS) — October 2026

2.1  Overview

The Legacy Real Estate Agency SRS describes an enterprise-grade, web-based property management and land sales platform covering two branches (Nairobi and Nakuru). It goes far beyond a single-landlord property manager — it is designed for a full agency managing multiple landlords, properties, and staff, and also selling land plots.

Scope at a glance: 10 functional modules · 9 user roles · 2 payment channels (M-Pesa + Bank) · 2 branches · Rentals AND land sales

2.2  Proposed Tech Stack

| Layer | Recommendation |
| --- | --- |
| Backend | Laravel (PHP) or Django (Python) |
| Database | PostgreSQL or MySQL (transactions + foreign keys on all money operations) |
| Frontend | Vue.js / React, or Laravel Livewire / Inertia (responsive, mobile-first) |
| Public Website | Next.js (server-rendered for SEO) |
| Mobile | Progressive Web App (PWA) first; native Android later if needed |
| Hosting | Cloud VPS (AWS, DigitalOcean) on managed Kubernetes |
| File Storage | S3-compatible object storage (MinIO / AWS S3) |
| Queues | Redis + Laravel Horizon or Celery (5 priority queues) |
| PDF Generation | Server-side: DomPDF / wkhtmltopdf / WeasyPrint |
| Monitoring | Sentry · Prometheus · Grafana · Loki · uptime alerts |

2.3  Key Integrations

Safaricom Daraja API: C2B (Paybill), STK Push, B2C (refunds + landlord payouts), Transaction Status

Bank: CSV/Excel/MT940 statement import first; bank API later

SMS gateway with Kenya sender ID (Africa's Talking, Celcom Africa, Advanta)

WhatsApp Business API (phase 2)

Transactional email (SendGrid / Mailgun)

KRA eTIMS (phase 2) and MRI/eRITS export for tax filing

Google Maps for property location pins and listing maps

2.4  The 10 Functional Modules

1. Property & Unit Management: Properties, blocks, units (vacancy board, bulk create, bulk rent review, amenities, listing flags). Unit history with effective-dated rents.

2. Landlord Management: Landlord records with ID/KRA PIN/payout details. Management agreements (commission %, letting fee, payout schedule, MRI flag, expense approval). Landlord portal dashboard.

3. Tenant Management: Full lifecycle: reservation → move-in invoice → tenancy → transfers → move-out notice → deposit refund formula (deposit − arrears − damages − utilities). Blacklist across branches.

4. Rent Billing, Payments & Arrears: Auto-invoicing, M-Pesa C2B matching engine (unit code as account number), unmatched payment queue with fuzzy matching, arrears ageing (1–30, 31–60, 61–90, 90+ days), demand letters, payment plans, multiple channels (M-Pesa, bank, cheque, cash).

5. Land Sales: Land project records and plots. Full sales pipeline: lead → site visit → booking → sale agreement → instalments → title handover. Due diligence checklist per plot. Sales agent commissions.

6. Maintenance, Caretakers & Inspections: Ticket lifecycle (Open → Assigned → Quotation → Approved → In Progress → Completed → Closed). Vendor/fundi registry with ratings. Caretaker mobile view. Routine quarterly inspections. Recurring property expenses.

7. Communications: SMS (primary), WhatsApp (phase 2), email. Template engine with {placeholder} variables in English and Swahili. Automated triggers. Bulk messaging. Opt-out handling. Tenant notice board.

8. Accounting & Tax: Double-entry journal. Chart of accounts. Landlord remittance runs (rent − commission − expenses − tax). KRA MRI tax (7.5%, editable). VAT toggle. eTIMS invoice API (phase 2). Separate ledgers: agency income, landlord trust money, deposits trust.

9. Public Website & CRM: SEO-friendly listings site (Next.js). Search filters (branch, area, type, rent range, amenities). Lead capture (website, WhatsApp, walk-in, referral). Viewing calendar per agent. Match engine. Conversion reports.

10. Reports & Dashboards: 15+ reports filterable by branch/property/landlord/date. PDF and Excel export. Live management dashboard (occupancy %, collections vs expected, arrears, vacancies, open tickets, land KPIs).

2.5  User Roles (9 total)

| Role | Main Access |
| --- | --- |
| Super Admin (Director) | Everything; all branches; system settings; user management; audit log |
| Branch Manager | All modules for their branch; approves waivers, refunds, payouts |
| Accountant | Payments, reconciliation, expenses, landlord statements, remittances, reports |
| Property Officer/Agent | Properties, units, tenants, leases, viewings, maintenance tickets |
| Land Sales Agent | Land listings, leads, buyers, sale agreements, instalment tracking |
| Caretaker | Mobile view: vacancies, tickets, meter readings, move-in/out checklists |
| Landlord (portal) | Own properties: occupancy, rent collected, arrears, statements, remittances |
| Tenant (portal) | Own lease, invoices, receipts, balance, maintenance requests, notices |
| Land Buyer (portal) | Own plot(s), payment schedule, receipts, document/title status |

2.6  Delivery Phases

Phase 1: Core rent collection: properties, units, tenants, billing, M-Pesa C2B, landlord payouts, basic reports

Phase 2: Land sales, advanced accounting, WhatsApp, eTIMS

Phase 3: Public website, CRM, advanced dashboards, compliance reporting

Phase 4: KRA full integration, Kubernetes production, mobile PWA, performance hardening

PART 3

Comparative Analysis

Side-by-side breakdown of overlaps, gaps, and relative strengths

3.1  What Both Projects Share

| Feature Area | Pekim’s Project | Legacy Platform |
| --- | --- | --- |
| Multi-role access | ✅ Landlord, Caretaker, Tenant | ✅ 9 roles |
| M-Pesa STK Push | ✅ Move-in settlement | ✅ Tenant invoice payments |
| M-Pesa C2B Callback | ✅ | ✅ |
| Automated billing | ✅ Monthly cycles | ✅ Monthly cycles |
| Water meter readings | ✅ Caretaker entry, metered billing | ✅ Same |
| Maintenance tickets | ✅ With comments | ✅ With vendor registry |
| Move-in / Move-out flow | ✅ Full deposit settlement | ✅ Deposit formula |
| Tenant portal | ✅ Self-service | ✅ Self-service |
| Landlord portal | ✅ | ✅ |
| Caretaker portal | ✅ | ✅ |
| Financial ledger | ✅ Monthly, per-unit | ✅ Double-entry |
| Arrears tracking | ✅ Carried per invoice | ✅ Ageing + demand letters |
| Kenyan market (KES/M-Pesa) | ✅ | ✅ |
| SMS notifications | ❌ Not yet built | ✅ Core channel |

3.2  Features Legacy Has That Yours Does Not

| Feature | Legacy Platform | Pekim’s Project |
| --- | --- | --- |
| Land sales module | ✅ Full pipeline (leads → title) | ❌ Out of scope |
| Multi-branch / multi-landlord | ✅ Nairobi + Nakuru | ❌ Single landlord |
| SMS notifications | ✅ Africa's Talking | ❌ Not yet |
| WhatsApp integration | ✅ Phase 2 | ❌ |
| Bulk bank statement import | ✅ CSV/Excel/MT940 | ❌ |
| M-Pesa B2C (payout) | ✅ Landlord remittances | ❌ |
| Landlord remittance runs | ✅ Monthly with commission | ❌ |
| Management commission model | ✅ Per landlord agreement | ❌ |
| Public listing website | ✅ SEO, auto-synced | ❌ |
| CRM / Lead management | ✅ Viewings, pipeline, sources | ❌ |
| KRA tax (MRI, VAT, eTIMS) | ✅ | ❌ |
| Double-entry accounting | ✅ | ❌ Simple ledger |
| Vendor/fundi registry | ✅ | ❌ |
| Routine inspections | ✅ Quarterly per property | ❌ |
| Bulk unit creation | ✅ | ❌ Manual only |
| Tenant blacklist | ✅ Cross-branch | ❌ |
| 9+ user roles | ✅ Configurable | ❌ Fixed 3 roles |
| 15+ report types (PDF+Excel) | ✅ | ❌ Dashboard only |
| Payment plans for arrears | ✅ Instalment agreements | ❌ |
| Audit log | ✅ Every action logged | ❌ |
| Kubernetes + full CI/CD | ✅ Helm, Argo CD, multi-node | ❌ Vercel |

3.3  Where Pekim’s Project Has an Edge

| Area | Advantage |
| --- | --- |
| Deployment simplicity | Vercel + Supabase — zero DevOps overhead, production-ready today |
| Shipped & running | Production system; the Legacy platform is currently spec-only |
| Billing state machine | Clean 3-step wizard: readings → drafts → auto-published |
| Onboarding UX | Guided tutorials for all 3 roles with completion gates |
| Real-time ledger polling | 15-second auto-refresh; draft invoices update live |
| Move-in settlement flow | STK Push integrated directly into the move-in form |
| Deposit settlement UX | Damage itemization + prorated refund computed in the UI |
| Tenant activation flow | Email-based activation with full status tracking |

PART 4

Feature Branches — GitHub Collaboration Plan

All tasks broken down for 3 developers working in parallel on the Legacy Real Estate Agency Platform

Branch naming convention:  feature/<branch-name>   |   All branches target the  develop  integration branch   |   Each branch is one independent, reviewable Pull Request

Git Branching Strategy

| Branch | Purpose |
| --- | --- |
| main | Production only. Protected. Tagged releases only. |
| develop | Integration branch. Auto-deploys to dev server on merge. |
| feature/A* | Dev A's feature branches |
| feature/B* | Dev B's feature branches |
| feature/C* | Dev C's feature branches |

Developer Specializations

| Developer | Focus Area |
| --- | --- |
| Dev A | Backend API · Database schema · Infrastructure (queues, K8s, CI/CD) · M-Pesa & bank integrations · Accounting engine |
| Dev B | Core domain models (properties, landlords, tenants, land sales) · Business logic · Landlord-facing features |
| Dev C | Frontend portals (tenant, caretaker, public site) · Communications (SMS/WhatsApp/email) · Reports · UX |

Phase 1 — Core Rental Operations  (First Milestone)

Goal: Get rent collection, basic portals, and M-Pesa live. This is the agency's daily cash flow.

Dev A — Backend & Infrastructure

| # | Branch Name | Description |
| --- | --- | --- |
| A1 | feature/project-setup-monorepo | Init monorepo (apps/core, apps/website, packages/contracts, deploy/). Docker Compose for local dev. ESLint/TypeScript config. README with make up one-command start. |
| A2 | feature/database-schema-phase1 | All Phase 1 migrations: branches, users, landlords, management_agreements, properties, units, tenants, tenancies, invoices, payments, deposits, audit_log. |
| A3 | feature/auth-roles-permissions | JWT/session auth. Role-based middleware (9 roles). Branch-scoped data access. 2FA for finance roles. |
| A4 | feature/mpesa-c2b-callback | Daraja C2B callback (save raw → queue). Idempotency via transaction code. Unmatched payment queue. Allocation logic (oldest invoice first). SMS receipt trigger. |
| A5 | feature/billing-invoicing-engine | Monthly invoice auto-generation engine. Invoice line items (rent, charges, water, penalties). Idempotent batch run. Arrears carry-forward. Credit notes. |

Dev B — Landlord & Property Management

| # | Branch Name | Description |
| --- | --- | --- |
| B1 | feature/property-unit-management | Property CRUD (name, type, location, GPS, amenities, caretaker). Unit CRUD (code, type, status, meters, listing flag). Bulk-create units. Unit history. |
| B2 | feature/landlord-management | Landlord record (name, ID, KRA PIN, payout details). Management agreement (commission %, letting fee, payout schedule, MRI flag). Landlord portal dashboard. |
| B3 | feature/tenant-management-lifecycle | Tenant record, tenancy creation, unit reservation, move-in invoice, move-out notice, deposit refund formula, tenancy transfer between units. |
| B4 | feature/landlord-remittance-engine | Monthly remittance run (rent − commission − expenses − tax = net payout). Bank bulk payment file generation. M-Pesa B2C payout trigger. Landlord statement PDF. |
| B5 | feature/vacancy-board-ui | Visual vacancy board (grid coloured by status). Filterable by branch/area/type/rent range. Real-time updates. |

Dev C — Tenant & Caretaker Portals

| # | Branch Name | Description |
| --- | --- | --- |
| C1 | feature/tenant-portal | Tenant self-service: current invoice, payment history, balance, maintenance requests, portal login via activation link. |
| C2 | feature/caretaker-mobile-portal | Caretaker mobile-optimised portal: assigned properties, vacancy list, open tickets, meter reading entry (photo), move-in/out checklist. |
| C3 | feature/water-meter-billing | Caretaker meter reading submission. Units-used computation. Minimum charge. Metered water invoice lines. Billing month gating. |
| C4 | feature/maintenance-tickets | Ticket lifecycle (Open → Assigned → Quotation → Approved → In Progress → Completed → Closed). Vendor/fundi registry. Cost tracking. Tenant confirmation. |
| C5 | feature/sms-notifications | Africa's Talking SMS integration. Template engine ({tenant_name}, {unit}, {balance} placeholders). Automatic triggers (invoice issued, payment received, reminders, overdue). Delivery report tracking. |

Phase 2 — Land Sales & Accounting

Goal: Land module, double-entry accounting, KRA tax, WhatsApp, bank channels.

Dev A — Accounting & Infrastructure

| # | Branch Name | Description |
| --- | --- | --- |
| A6 | feature/double-entry-ledger | Chart of accounts. Double-entry journal entries generated by financial events. Bank & M-Pesa reconciliation screens. CSV export for QuickBooks/Xero. |
| A7 | feature/kra-tax-compliance | Configurable MRI tax rate (7.5% by default, editable without code change). Monthly tax schedule per landlord. VAT toggle. MRI report for eRITS filing. |
| A8 | feature/mpesa-stk-bank-channels | STK Push for invoice-linked tenant payments. Bank statement CSV import (auto-match by reference). Manual match fallback. Cheque and cash recording. |
| A9 | feature/queue-infrastructure | Redis queue setup (5 queues: payments, notifications, documents, integrations, batch). Failed-jobs screen with retry. Scheduler for monthly runs and reminders. |

Dev B — Land Sales

| # | Branch Name | Description |
| --- | --- | --- |
| B6 | feature/land-project-plots | Land project record (title, location, GPS, vendor, approvals). Plot record (LR number, size, land use, price, status). Site map image upload. |
| B7 | feature/land-sales-pipeline | Lead capture (source tracking). Site visit scheduling. Booking with fee + expiry. Offer letter/sale agreement from template. Instalment plan generation. Title handover tracking. |
| B8 | feature/due-diligence-tracking | Per-plot due diligence checklist (land search, LCB consent, stamp duty, registration, title collection). Document upload per step. Status and responsible person. |
| B9 | feature/bulk-rent-review | Bulk rent change for selected units from a future date. Notice letters auto-generated to affected tenants. Effective-dated rent history. |

Dev C — Communications & Arrears

| # | Branch Name | Description |
| --- | --- | --- |
| C6 | feature/communications-hub | WhatsApp Business API integration. Email (transactional). Bulk messaging (property / branch / arrears list). Opt-out for marketing. Swahili template variants. |
| C7 | feature/landlord-expense-management | Recurring property expenses (caretaker salary, water, security, garbage). Expense approval request to landlord (approve/reject link). Expense deduction from remittance. |
| C8 | feature/arrears-penalties-demand | Arrears ageing (current / 1–30 / 31–60 / 61–90 / 90+ days). Configurable reminder schedule. Late payment penalty (fixed or %). Penalty waiver with manager approval. Demand letter generation. Payment plan tracking. |
| C9 | feature/land-buyer-portal | Land buyer self-service portal: own plot(s), payment schedule, instalment receipts, document status (title processing / title issued). SMS reminder integration. |

Phase 3 — Public Website, CRM & Reports

Goal: Agency website live, lead management, 15+ reports, full DevOps pipeline.

Dev A — DevOps & Contracts

| # | Branch Name | Description |
| --- | --- | --- |
| A10 | feature/ci-cd-kubernetes | GitHub Actions CI per module. Docker image building and scanning. Helm charts for all workloads (web, callback API, workers, scheduler). Argo CD GitOps setup. Dev k3s single-node cluster via Ansible. |
| A11 | feature/openapi-contract-client | OpenAPI spec (openapi.yaml) as single source of truth. Generated TypeScript client (@legacy/api-client). MSW mock server. Contract tests (Schemathesis). Breaking-change CI check via oasdiff. |
| A12 | feature/database-replication-backups | CloudNativePG operator setup. Synchronous standby for HA. Async read replica for reporting. PgBouncer connection pooling. WAL archiving to off-site storage. Quarterly restore drill scripts. |

Dev B — Public Website & Inspections

| # | Branch Name | Description |
| --- | --- | --- |
| B10 | feature/public-listings-website | Next.js public site: home, rentals, land for sale, property detail, about, contact. Search filters (branch, area, type, rent range, amenities). SEO-friendly URLs. Photo compression and watermarking. |
| B11 | feature/crm-leads-viewings | Lead record (source, needs, budget, agent, status). Viewing calendar per agent and caretaker. SMS confirmation to client. Match engine (notify leads when matching unit becomes vacant). Conversion report. |
| B12 | feature/property-inspections | Scheduled routine inspection per property. Inspection checklist with photos. Inspection report PDF shared with landlord. |

Dev C — Reports, Audit & Migration

| # | Branch Name | Description |
| --- | --- | --- |
| C10 | feature/reports-dashboards | Management dashboard (occupancy %, collections vs expected, arrears, vacancies, open tickets, land KPIs). 15+ downloadable reports (PDF + Excel): rent roll, arrears ageing, MRI schedule, landlord statements, commission income, reconciliation. |
| C11 | feature/audit-log-security | Comprehensive audit log (who, what, when, old value, new value, IP). Audit log viewer for Super Admin. Session timeout. Login lockout. Encrypted PII at rest (ID numbers, KRA PINs, bank details). |
| C12 | feature/data-import-migration | Excel import templates (properties, units, landlords, tenants, opening balances). Row-level validation error reporting. Opening balance reconciliation check before go-live. |

4.2  All 32 Feature Branches — Summary

| Phase | Dev A | Dev B | Dev C |
| --- | --- | --- | --- |
| Phase 1 (Core Rental) | A1 – Monorepo setup A2 – DB schema A3 – Auth & roles A4 – M-Pesa C2B A5 – Billing engine | B1 – Property/unit mgmt B2 – Landlord mgmt B3 – Tenant lifecycle B4 – Remittance engine B5 – Vacancy board | C1 – Tenant portal C2 – Caretaker portal C3 – Water billing C4 – Maintenance tickets C5 – SMS notifications |
| Phase 2 (Land & Accounting) | A6 – Double-entry ledger A7 – KRA tax A8 – STK Push + bank A9 – Queue infra | B6 – Land projects/plots B7 – Sales pipeline B8 – Due diligence B9 – Bulk rent review | C6 – Comms hub C7 – Expense mgmt C8 – Arrears/penalties C9 – Land buyer portal |
| Phase 3 (Website & DevOps) | A10 – CI/CD + K8s A11 – OpenAPI contract A12 – DB replication | B10 – Public website B11 – CRM/leads B12 – Inspections | C10 – Reports/dashboards C11 – Audit log + security C12 – Data import/migration |

4.3  Pull Request Workflow Per Branch

1. Branch off develop:  git checkout -b feature/your-branch develop

2. Develop and commit locally with atomic, descriptive commit messages.

3. Push and open a Pull Request targeting develop.

4. CI runs automatically: lint, tests, migration check, Docker image build.

5. At least 1 peer review; finance/infra code requires CODEOWNERS review.

6. Merge to develop → auto-deploys to the shared dev server.

7. End of phase: develop → staging → UAT by agency staff → PM sign-off → main.

4.4  Recommended CODEOWNERS Rules

apps/core finance code: Requires 2 reviewers before merge

infra/ and deploy/: Requires the DevOps-designated developer's review

database/ or migrations: Requires lead developer review

money calculations: Full test suite (invoicing, allocation, penalties, MRI, deposit refunds) must pass

Important: Apply early for the Safaricom M-Pesa Paybill/Daraja production access, the SMS sender ID registration, and ODPC data controller registration — these have lead times outside the developer's control and can take weeks.